Smart Workspace Manager

Combined Folder Structure Documentation

| Version | 2.0 |
| --- | --- |
| Date | 18 June 2026 |
| Environment | Python 3.12, venv, pip |
| Cloud strategy | Azure free-first for personal use and testing |

One backend and one frontend from project start to Phase 2.

Phase 2 adds professional web and Azure deployment files.

Phase 1 Streamlit UI is moved to legacy storage, not deleted.

Prepared as an independent Python learning project.

# Contents

1. Purpose and Structure Principles

2. Lifecycle Legend

3. Full End-of-Phase-2 Folder Structure

4. Files and Folders Created at Project Start

5. Phase 1-Only Active UI Files

6. Files and Folders Added in Phase 2

7. Files Moved, Retired, or Removed in Phase 2

8. Folder-by-Folder Responsibilities

9. Data, Database, and Azure Path Rules

10. Import and Dependency Rules

11. Transition Procedure

12. Creation Commands and .gitignore

13. Final Checklist

# 1. Purpose and Structure Principles

This document defines the single repository structure used from the beginning of Phase 1 through the end of Phase 2. There are no phase1/ and phase2/ top-level folders. The project always has one backend/ and one frontend/. New professional web and cloud deployment folders are added only when Phase 2 begins.

Most important rule: The user interface calls backend services. It must never contain the main file-management, analysis, report generation, or database logic. This is what allows Streamlit to be replaced by React without rewriting the system.

# 2. Lifecycle Legend

| Marker | Meaning |
| --- | --- |
| [BOTH] | Created early and used in both phases. |
| [P1] | Actively used only by the Streamlit Phase 1 UI. |
| [P2+] | Added when Phase 2 starts. |
| [MOVED] | A Phase 1 item moved to legacy_streamlit/ after the React replacement is stable. |
| [FUTURE] | Not required in the two-phase plan; reserved for publication upgrades. |

# 3. Full End-of-Phase-2 Folder Structure

Smart Workspace Manager/ ¦ ¦-- smart-workspace/ [BOTH] local venv; ignored by Git ¦-- README.md [BOTH] ¦-- requirements.txt [BOTH] active Python backend packages ¦-- requirements-dev.txt [BOTH] tests and development tools ¦-- requirements-streamlit.txt [P2+] legacy Streamlit dependencies ¦-- pyproject.toml [P2+] optional quality/tool config ¦-- alembic.ini [P2+] database migration config ¦-- .gitignore [BOTH] ¦-- .env [BOTH] local secrets; ignored by Git ¦-- .env.example [BOTH] ¦-- startup.sh [P2+] Azure FastAPI startup command ¦ ¦-- data/ [BOTH] local development data root ¦ ¦-- uploads/ ¦ ¦-- processed/ ¦ ¦ ¦-- csv/ ¦ ¦ ¦-- images/ ¦ ¦ ¦-- documents/ ¦ ¦ ¦-- pdf/ ¦ ¦ `-- others/ ¦ ¦-- reports/ ¦ `-- sample/ ¦ ¦-- docs/ [BOTH] ¦ ¦-- project_document.docx ¦ ¦-- folder_structure.docx ¦ ¦-- work_plan.docx ¦ ¦-- api_documentation.md [P2+] ¦ ¦-- azure_deployment.md [P2+] ¦ `-- screenshots/ ¦ ¦-- backend/ [BOTH] ¦ ¦-- __init__.py ¦ ¦-- main.py [P2+] FastAPI entry point ¦ ¦ ¦ ¦-- config/ [BOTH] ¦ ¦ ¦-- __init__.py ¦ ¦ `-- settings.py ¦ ¦ ¦ ¦-- database/ [BOTH] ¦ ¦ ¦-- __init__.py ¦ ¦ ¦-- db.py ¦ ¦ ¦-- models.py ¦ ¦ ¦-- repositories.py ¦ ¦ `-- migrations/ [P2+] Alembic revisions ¦ ¦ ¦ ¦-- services/ [BOTH] ¦ ¦ ¦-- __init__.py ¦ ¦ ¦-- file_service.py ¦ ¦ ¦-- automation_service.py ¦ ¦ ¦-- storage_service.py ¦ ¦ ¦-- analysis_service.py ¦ ¦ ¦-- report_service.py ¦ ¦ `-- auth_service.py [P2+] ¦ ¦ ¦ ¦-- schemas/ [P2+] ¦ ¦ ¦-- __init__.py ¦ ¦ ¦-- file_schema.py ¦ ¦ ¦-- analysis_schema.py ¦ ¦ ¦-- report_schema.py ¦ ¦ `-- user_schema.py ¦ ¦ ¦ ¦-- routes/ [P2+] ¦ ¦ ¦-- __init__.py ¦ ¦ ¦-- health_routes.py ¦ ¦ ¦-- file_routes.py ¦ ¦ ¦-- analysis_routes.py ¦ ¦ ¦-- report_routes.py ¦ ¦ `-- auth_routes.py ¦ ¦ ¦ ¦-- middleware/ [P2+] ¦ ¦ ¦-- __init__.py ¦ ¦ `-- error_handler.py ¦ ¦ ¦ ¦-- dependencies/ [P2+] ¦ ¦ ¦-- __init__.py ¦ ¦ ¦-- database_dependency.py ¦ ¦ `-- auth_dependency.py ¦ ¦ ¦ `-- utils/ [BOTH] ¦ ¦-- __init__.py ¦ ¦-- file_utils.py ¦ ¦-- validators.py ¦ ¦-- logging_config.py ¦ `-- constants.py ¦ ¦-- frontend/ [BOTH] ¦ ¦-- streamlit_app.py [P1 -> MOVED] ¦ ¦-- pages/ [P1 -> MOVED] ¦ ¦-- components/ [P1 -> MOVED] ¦ ¦ ¦ ¦-- legacy_streamlit/ [P2+] created during transition ¦ ¦ ¦-- streamlit_app.py ¦ ¦ ¦-- pages/ ¦ ¦ `-- components/ ¦ ¦ ¦ ¦-- package.json [P2+] ¦ ¦-- package-lock.json [P2+] ¦ ¦-- vite.config.js [P2+] ¦ ¦-- index.html [P2+] ¦ ¦-- staticwebapp.config.json [P2+] Azure Static Web Apps config ¦ ¦ ¦ `-- src/ [P2+] ¦ ¦-- main.jsx ¦ ¦-- App.jsx ¦ ¦-- pages/ ¦ ¦-- components/ ¦ ¦-- services/ ¦ ¦-- hooks/ ¦ ¦-- context/ ¦ `-- assets/ ¦ ¦-- notebooks/ [BOTH] ¦ ¦-- data_analysis_experiments.ipynb ¦ ¦-- scripts/ [BOTH] ¦ ¦-- create_folders.py ¦ ¦-- generate_sample_data.py ¦ ¦-- reset_local_database.py ¦ `-- migrate_sqlite_to_azure_sql.py [P2+ optional] ¦ ¦-- tests/ [BOTH] ¦ ¦-- unit/ ¦ ¦-- integration/ ¦ ¦-- api/ [P2+] ¦ ¦-- conftest.py ¦ `-- test_smoke.py ¦ ¦-- infrastructure/ [P2+] ¦ `-- azure/ ¦ ¦-- README.md ¦ ¦-- app_service_settings.md ¦ ¦-- static_web_app_settings.md ¦ `-- sql_setup.md ¦ `-- .github/ [P2+] `-- workflows/ ¦-- deploy-backend.yml `-- deploy-frontend.yml

# 4. Files and Folders Created at Project Start

| Item | Purpose | Lifecycle |
| --- | --- | --- |
| smart-workspace/ | Local Python 3.12 virtual environment. | Never committed. |
| README.md | Setup, run commands, features, limitations, and screenshots. | Expanded in both phases. |
| requirements.txt | Phase 1 active Python packages. | Updated in Phase 2 for the API backend. |
| requirements-dev.txt | pytest, coverage, formatting/linting tools if used. | Used in both phases. |
| .env / .env.example | Local secrets and documented environment variable names. | .env ignored; example committed. |
| data/ | Local uploads, processed files, reports, and samples. | Used locally in both phases. |
| docs/ | Project, structure, timeline, and screenshot documentation. | Expanded in Phase 2. |
| backend/config/ | Application settings and path/database configuration. | Used in both phases. |
| backend/database/ | Connection, models, and repository functions. | SQLite first; Azure SQL support later. |
| backend/services/ | All reusable business logic. | Never removed or bypassed. |
| backend/utils/ | Validation, paths, logging, and constants. | Used in both phases. |
| frontend/streamlit_app.py | Streamlit entry point. | Active only in Phase 1. |
| frontend/pages/ | Streamlit multipage UI. | Active only in Phase 1. |
| frontend/components/ | Reusable Streamlit UI helpers. | Active only in Phase 1. |
| notebooks/ | Controlled experiments, not production logic. | Optional in both phases. |
| scripts/ | Repeatable setup and maintenance scripts. | Expanded as needed. |
| tests/ | Unit and integration tests. | Expanded with API tests in Phase 2. |

# 5. Phase 1-Only Active UI Files

| Phase 1 item | Purpose |
| --- | --- |
| frontend/streamlit_app.py | Configures the app, title, navigation, and shared page settings. |
| frontend/pages/1_Dashboard.py | Shows summary counts, recent activity, and quick links. |
| frontend/pages/2_File_Upload.py | Collects uploads and calls file_service. |
| frontend/pages/3_File_Manager.py | Lists, filters, downloads, renames, and deletes files through services. |
| frontend/pages/4_CSV_Analyzer.py | Collects analysis/cleaning choices and displays service results. |
| frontend/pages/5_Reports.py | Lists and downloads generated reports. |
| frontend/components/ | Streamlit-specific chart, table, status, and navigation helpers. |

These files should contain display and input logic only. They import backend services. They must not directly implement file movement, pandas cleaning, database CRUD, or database operations.

# 6. Files and Folders Added in Phase 2

| Phase 2 addition | Purpose |
| --- | --- |
| backend/main.py | Creates the FastAPI app, registers middleware/routes, and exposes the health endpoint. |
| backend/routes/ | Maps HTTP requests to existing services. |
| backend/schemas/ | Pydantic request and response models. |
| backend/middleware/ | Central error handling, logging, and CORS-related processing. |
| backend/dependencies/ | Database session and authentication dependencies. |
| backend/services/auth_service.py | Password hashing, token logic, and authentication operations. |
| backend/database/migrations/ | Alembic migration revisions. |
| alembic.ini | Migration configuration. |
| startup.sh | Azure App Service startup command for FastAPI. |
| frontend/src/ | React pages, components, hooks, context, and API client code. |
| frontend/package.json | React/Vite dependencies and scripts. |
| frontend/vite.config.js | Vite development and build configuration. |
| frontend/staticwebapp.config.json | Azure Static Web Apps routing/security configuration. |
| frontend/legacy_streamlit/ | Preserves the completed Phase 1 UI after React becomes stable. |
| requirements-streamlit.txt | Allows the legacy Streamlit app to remain runnable without polluting the active API dependency set. |
| infrastructure/azure/ | Human-readable Azure setup and deployment notes. |
| .github/workflows/ | Optional GitHub Actions workflows for frontend and backend deployment. |
| tests/api/ | FastAPI endpoint tests. |
| docs/api_documentation.md | Endpoint contracts, examples, errors, and authentication notes. |
| docs/azure_deployment.md | Free-tier resource setup, startup command, variables, limits, and smoke tests. |

# 7. Files Moved, Retired, or Removed in Phase 2

| Item | Action | Destination/replacement | Reason |
| --- | --- | --- | --- |
| frontend/streamlit_app.py | Move | frontend/legacy_streamlit/streamlit_app.py | React becomes the active frontend; retain the Phase 1 UI as a reference. |
| frontend/pages/ | Move | frontend/legacy_streamlit/pages/ | Streamlit page files are not used by React. |
| frontend/components/ | Move | frontend/legacy_streamlit/components/ | These helpers are Streamlit-specific. |
| streamlit in requirements.txt | Move dependency | requirements-streamlit.txt | The deployed FastAPI backend no longer needs Streamlit. |
| Local SQLite file in deployed app | Retire from cloud | Keep as local dev DB or migration backup | Azure SQL becomes the deployed Phase 2 database. |
| Phase 1 Streamlit startup command | Replace | FastAPI startup.sh | The App Service is repurposed from Streamlit to FastAPI. |

Permanent deletion policy: No important source folder is deleted. backend/services/, backend/database/, backend/utils/, tests/, data/, docs/, notebooks/, and scripts/ remain. Phase 1 UI files are moved only after React passes the same feature tests.

# 8. Folder-by-Folder Responsibilities

| Folder | Responsibility |
| --- | --- |
| backend/config | Reads environment variables and provides typed settings. It must not perform business operations. |
| backend/database | Creates sessions/connections, defines ORM models, and provides repository/data-access functions. |
| backend/services | Implements business use cases. It may call repositories and storage abstractions but not UI code. |
| backend/routes | Translates HTTP input to service calls and service results to HTTP responses. |
| backend/schemas | Defines external API contracts. Schemas are not ORM models. |
| backend/utils | Small general helpers with no application-state ownership. |
| frontend/legacy_streamlit | Frozen Phase 1 interface. Only bug fixes required to preserve reference behavior. |
| frontend/src/pages | Page-level React composition. |
| frontend/src/components | Reusable UI elements. |
| frontend/src/services | Axios/API functions only; no backend business logic. |
| frontend/src/context or hooks | Authentication state, shared UI state, and reusable frontend behavior. |
| data | Local development data only. Production-like cloud data must not be committed. |
| tests/unit | Fast, isolated function/service tests. |
| tests/integration | Database, storage, and service workflow tests. |
| tests/api | FastAPI request/response tests. |
| infrastructure/azure | Deployment instructions; no secrets. |

# 9. Data, Database, and Azure Path Rules

| Rule | Value |
| --- | --- |
| Local data root | ./data |
| Azure free-test data root | /home/data |
| Database selector | DATABASE_URL environment variable |
| Local database URL | sqlite:///./data/smart_workspace.db |
| Cloud database | Azure SQL connection URL; value stored in App Service settings. |
| Uploaded file policy | Use server-generated names and retain original_name in the database. |
| Report policy | Use generated IDs or safe names; never trust a user path. |
| Git policy | Commit only .gitkeep/sample files, not uploads, databases, reports, or .env. |
| Future storage | Azure Blob Storage provider added only before publication. |

# 10. Import and Dependency Rules

frontend/ may import or call backend interfaces, but backend/ must never import frontend modules.

backend/routes/ may import services, schemas, dependencies, and configuration.

backend/services/ may import repositories, storage abstractions, utilities, and domain/ORM models as required.

backend/database/ must not import Streamlit, React, or route modules.

notebooks/ may import services for experiments, but production code must never depend on notebooks.

scripts/ may call public service/database functions; duplicated business logic should be avoided.

All filesystem roots and database URLs are resolved through settings rather than hard-coded absolute paths.

Phase 1: Streamlit page -> backend service -> repository/storage -> SQLite/local files Phase 2: React page -> FastAPI route -> backend service -> repository/storage -> Azure SQL/App Service files

# 11. Transition Procedure

Finish and tag the working Streamlit release.

Run service, database, and Streamlit manual acceptance tests.

Confirm that important logic is outside frontend/.

Add FastAPI main, schemas, routes, middleware, and dependencies.

Add React/Vite files under the existing frontend/ folder.

Connect React to a local FastAPI server.

Add Azure SQL support and Alembic migrations.

Deploy React to Static Web Apps Free and FastAPI to the existing App Service F1.

Run parity tests: upload, list, analyze, clean, report, and login.

Move Streamlit files into frontend/legacy_streamlit/ only after parity is confirmed.

Move the Streamlit dependency into requirements-streamlit.txt.

Update README, API documentation, Azure documentation, and screenshots.

# 12. Creation Commands and .gitignore

## 12.1 Phase 1 PowerShell Folder Commands

mkdir data, docs, backend, frontend, notebooks, scripts, tests mkdir data\uploads, data\processed, data\reports, data\sample mkdir data\processed\csv, data\processed\images, data\processed\documents mkdir data\processed\pdf, data\processed\others mkdir backend\config, backend\database, backend\services, backend\utils mkdir frontend\pages, frontend\components mkdir tests\unit, tests\integration

## 12.2 Phase 2 Addition Commands

mkdir backend\routes, backend\schemas, backend\middleware, backend\dependencies mkdir backend\database\migrations mkdir frontend\src, frontend\src\pages, frontend\src\components mkdir frontend\src\services, frontend\src\hooks, frontend\src\context, frontend\src\assets mkdir frontend\legacy_streamlit mkdir tests\api mkdir infrastructure, infrastructure\azure mkdir .github, .github\workflows

## 12.3 Recommended .gitignore

# Python environments and caches smart-workspace/ .venv/ __pycache__/ *.py[cod] .pytest_cache/ .coverage htmlcov/ # Secrets .env *.pem *.key # Runtime data data/uploads/* data/processed/* data/reports/* *.db *.sqlite *.sqlite3 # Keep empty folders !data/uploads/.gitkeep !data/processed/.gitkeep !data/reports/.gitkeep # Jupyter .ipynb_checkpoints/ # React/Vite frontend/node_modules/ frontend/dist/ # OS/editor .DS_Store Thumbs.db .vscode/settings.json

# 13. Final Checklist

| Check | Result |
| --- | --- |
| One backend folder | Yes - backend/ is reused. |
| One frontend folder | Yes - frontend/ holds the active React UI and legacy Streamlit UI after transition. |
| No phase-based top-level folders | Yes. |
| Phase 1 business logic reusable | Required inside backend/services/. |
| Phase 2 additions identifiable | Marked [P2+] in this document. |
| Phase 1 UI preserved | Moved to frontend/legacy_streamlit/. |
| Cloud configuration separated | Environment variables and infrastructure/azure notes. |
| Free-first Azure supported | F1 backend, Static Web Apps Free, Azure SQL free offer. |
| Docker required | No. |
| Conda required | No. |