Smart Workspace Manager

Complete Python Learning Project - Revised Two-Phase Plan

| Version | 2.0 |
| --- | --- |
| Date | 18 June 2026 |
| Environment | Python 3.12, venv, pip |
| Cloud strategy | Azure free-first for personal use and testing |

Phase 1: 14-day Streamlit learning product.

Phase 2: FastAPI + React upgrade in up to 7 days.

Free-first Azure deployment for personal use and testing.

Prepared as an independent Python learning project.

# Contents

1. Executive Summary

2. Final Decisions and Revision Summary

3. Project Vision, Objectives, and Scope

4. Two-Phase Development Strategy

5. System Features and End-to-End Flow

6. Architecture and Design Principles

7. Phase 1 Specification

8. Phase 2 Specification

9. Azure Free-First Deployment Strategy

10. Database and Storage Roadmap

11. Technology Stack and Packages

12. Security, Testing, and Quality Plan

13. Python Concepts and Technologies Covered

14. Limitations and Topics Outside Scope

15. Deliverables and Completion Criteria

16. Risks, Constraints, and Mitigations

17. Future Publication Upgrade Path

18. References

# 1. Executive Summary

Smart Workspace Manager is one large, independent Python learning project that grows from a Python-first web application into a modern full-stack system. It is designed for a learner who already understands programming concepts through Java and therefore needs practical exposure to Python syntax, Pythonic design, automation, data analysis, machine learning basics, databases, APIs, testing, frontend-backend integration, and cloud deployment.

The project is implemented through one stable repository containing one backend/ folder and one frontend/ folder. Phase 1 uses Streamlit as the active frontend while the reusable Python business logic remains in backend/services/. Phase 2 adds a FastAPI API layer and a React frontend without rewriting the service layer. The Phase 1 Streamlit UI is preserved as a legacy reference rather than permanently deleted.

Final direction: Use Python 3.12 with a normal venv and pip. Do not use Conda. Docker is not required for either phase and is kept as an optional future production exercise. The cloud target is Azure using free plans while the system is only for personal use and testing.

# 2. Final Decisions and Revision Summary

| Decision area | Selected decision | Reason |
| --- | --- | --- |
| Project structure | One backend/ and one frontend/ from the beginning | Prevents phase-based duplication and supports direct reuse. |
| Phase 1 UI | Streamlit | Fast Python-first UI for learning and completing an MVP in 14 days. |
| Phase 2 UI | React with Vite | Modern frontend that calls FastAPI through HTTP/JSON. |
| Phase 2 backend | FastAPI | Reuses Phase 1 services and introduces APIs, validation, async concepts, and authentication. |
| Database | SQLite locally first; Azure SQL Database for deployed Phase 2 | Keeps local setup simple while giving a managed cloud database under a free monthly allowance. |
| Environment | Python 3.12 + venv + pip | Simple, standard, and sufficient for this project. |
| Conda | Not used | Adds no necessary benefit for the selected libraries and learning goals. |
| Docker | Optional later | Avoids deployment complexity during the 21-day learning plan. |
| Cloud | Azure free-first | Appropriate for one-person testing; paid services are introduced only before publication. |
| Phase 2 alternative | Django removed from the active plan | The project follows one clear path: FastAPI + React. |

# 3. Project Vision, Objectives, and Scope

## 3.1 Vision

Build one complete web-based workspace application that teaches Python progressively while producing a useful system for uploading, organizing, analyzing, and reporting on files and datasets.

## 3.2 Objectives

Learn Python syntax through real application code rather than isolated exercises.

Practice modular programming, object-oriented design, exceptions, type hints, files, and configuration.

Build automation for file validation, categorization, organization, cleanup, and logging.

Use pandas, NumPy, Plotly or matplotlib, and scikit-learn in a controlled data analysis workflow.

Use SQLite locally, then migrate the deployed system to Azure SQL Database.

Expose reusable Python services through FastAPI endpoints.

Build a React frontend that consumes the API.

Test service, database, and API behavior with pytest.

Deploy both phases using free Azure services for personal use and testing.

## 3.3 In Scope

Dashboard, file upload, file library, automatic file organization, CSV analysis, visualizations, reports, settings, logs, and a basic ML lab.

Streamlit UI in Phase 1 and React UI in Phase 2.

FastAPI REST endpoints, Pydantic validation, SQLAlchemy, Alembic, authentication basics, and cloud deployment.

Small personal test datasets and lightweight model training.

## 3.4 Out of Scope

A production multi-tenant SaaS platform during the learning timeline.

Large-scale data processing, deep learning, GPU workloads, or distributed computing.

Mobile or desktop native applications.

Payment processing, enterprise role hierarchies, Kubernetes, or complex microservices.

Connections to any previous academic, research, organizational, or personal project.

# 4. Two-Phase Development Strategy

| Phase | Duration | Active UI | Backend style | Database | Primary result |
| --- | --- | --- | --- | --- | --- |
| Phase 1 | 14 days | Streamlit | Modular Python services | SQLite | Working learning MVP deployed to Azure App Service F1. |
| Phase 2 | 6 build days + 1 buffer day | React/Vite | FastAPI REST API | Azure SQL Database | Professional separated frontend/backend system on free Azure services. |

Phase 1 must be complete enough to demonstrate independently. Phase 2 is an upgrade, not a restart. The service layer, utility functions, database models, analysis logic, report logic, and tests remain reusable.

# 5. System Features and End-to-End Flow

## 5.1 Major Feature Modules

| Module | Purpose |
| --- | --- |
| Dashboard | Summary cards, recent uploads, analysis counts, report counts, storage use, and quick actions. |
| File Upload | Validate file extension and size, save safely, calculate metadata, and create a database record. |
| File Organizer | Classify files by type or date, rename safely, move files, and create automation logs. |
| File Library | Search, filter, inspect, download, rename, and delete records and files. |
| CSV Analyzer | Preview data, inspect data types, detect missing values and duplicates, calculate statistics, and select columns. |
| Data Cleaning | Apply simple cleaning actions and export a cleaned dataset without overwriting the original. |
| Visualization | Create bar, line, histogram, scatter, and missing-value charts where appropriate. |
| Report Generator | Create CSV, Excel, and text/HTML summaries; PDF remains an optional extension. |
| ML Lab | Train one small classification or regression model, display metrics, save the model, and run sample predictions. |
| Settings and Logs | Manage paths and safe limits; display processing and error logs. |
| Authentication | Added in Phase 2 for a personal user account and protected API routes. |

## 5.2 End-to-End User Flow

The user opens the web application.

The dashboard loads system summaries from the database.

The user uploads a file.

The file is validated, stored safely, and recorded in the database.

The organizer classifies the file and places it in the correct managed location.

For a CSV file, the user opens the analyzer and requests a preview and summary.

The analyzer returns schema information, missing values, duplicates, statistics, and chart-ready results.

The user applies optional cleaning actions and exports a cleaned copy.

The report service creates a downloadable summary.

The ML lab optionally trains a small model on an appropriate dataset.

In Phase 2, the same operations are requested by React through FastAPI endpoints.

# 6. Architecture and Design Principles

## 6.1 Phase 1 Runtime Flow

Streamlit frontend frontend/streamlit_app.py and frontend/pages/ collect user input and display results. ¦

Service layer backend/services/ contains file, analysis, report, automation, storage, and ML logic. ¦

Data access layer backend/database/ performs SQLite CRUD and returns Python objects. ¦

Storage Local data/ folders during development; /home/data in Azure App Service for small personal test files.

## 6.2 Phase 2 Runtime Flow

React frontend Hosted on Azure Static Web Apps Free and sends HTTPS/JSON requests. ¦

FastAPI API layer backend/main.py and backend/routes/ validate requests and call existing services. ¦

Service layer The same backend/services/ modules from Phase 1 remain the business logic. ¦

Database layer SQLAlchemy connects to SQLite locally and Azure SQL Database in the deployed system. ¦

Storage Small test files remain in App Service persistent storage; Blob Storage is introduced before publication.

## 6.3 Mandatory Design Rules

Thin UI: Streamlit and React files must not contain core file, analysis, report, or database logic.

Reusable services: Each service accepts normal Python values or file paths and returns structured results.

Configuration-driven: Paths, file limits, database URLs, secrets, and cloud settings come from environment variables or settings.

Preserve originals: Cleaning and organization operations must not silently overwrite original uploads.

Small functions: Prefer testable functions with one clear responsibility.

Safe errors: Log technical details but display understandable messages to the user.

One active cloud backend: The Phase 1 App Service is repurposed for FastAPI in Phase 2 rather than keeping two F1 backend apps running.

# 7. Phase 1 Specification

Phase 1 is a complete 14-day MVP built primarily in Python. Streamlit acts only as the presentation layer. The service and database code is written with Phase 2 reuse in mind.

## 7.1 Phase 1 Technology Stack

| Area | Selection |
| --- | --- |
| Language | Python 3.12 |
| Environment | venv + pip |
| UI | Streamlit |
| Database | SQLite; SQLAlchemy recommended from the beginning |
| Data analysis | pandas and NumPy |
| Charts | Plotly; matplotlib optional |
| ML | scikit-learn and joblib |
| Excel | openpyxl |
| Configuration | python-dotenv or pydantic-settings later |
| Testing | pytest and pytest-cov |
| Cloud | Azure App Service F1 |
| Cloud file location | Persistent /home/data folders for small test files |

## 7.2 Phase 1 Functional Scope

| Feature | Phase 1 requirement |
| --- | --- |
| Dashboard | Counts, recent records, quick links, and simple status cards. |
| Upload | CSV, JSON, TXT, PDF, images, and common documents with size/type validation. |
| Organizer | Classification, safe names, category/date folders, logs, and duplicate-name handling. |
| Metadata | File name, stored name, extension, size, path, status, and timestamps. |
| Analyzer | Preview, data types, missing values, duplicates, summary statistics, and column selection. |
| Cleaning | Drop duplicates, selected missing-value handling, basic type conversion, and export. |
| Charts | Basic interactive charts chosen according to column types. |
| Reports | CSV/Excel/text or HTML summary export. |
| ML | One small supervised learning workflow on an appropriate sample dataset. |
| Testing | Unit tests for services plus database integration tests. |
| Deployment | Streamlit on Azure App Service F1 with a custom startup command. |

## 7.3 Phase 1 Completion Criteria

The application starts locally through Streamlit using the project venv.

File upload, metadata storage, organization, listing, download, and delete workflows function.

CSV analysis and at least three chart types work on small test datasets.

Cleaned data and an analysis report can be downloaded.

A lightweight ML demonstration can train, evaluate, save, and predict.

Tests pass for the main service functions.

Core logic is not embedded inside Streamlit button blocks.

The app is deployed to Azure App Service F1 and works within free-tier limits.

# 8. Phase 2 Specification

Phase 2 converts the system into a modern separated web application. The selected path is FastAPI + React; Django is intentionally excluded from this project plan to keep the seven-day upgrade achievable.

## 8.1 Phase 2 Additions

| Addition | Purpose |
| --- | --- |
| FastAPI application | Application factory or main entry point, route registration, CORS, error handlers, and health endpoint. |
| API routes | Files, analyses, reports, ML, authentication, and settings endpoints. |
| Pydantic schemas | Request and response models with type validation. |
| React/Vite frontend | Pages, components, routing, forms, API client, chart rendering, and error states. |
| Azure SQL Database | Managed relational database for the deployed system under the free monthly offer. |
| Alembic | Database schema migrations. |
| Authentication | Personal account login, password hashing, JWT or secure session approach, and protected routes. |
| API tests | FastAPI TestClient/httpx tests for success, validation, authorization, and errors. |
| Cloud split | React on Static Web Apps Free; FastAPI on the repurposed App Service F1. |

## 8.2 Phase 2 API Outline

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /health | Backend status check. |
| POST | /api/files | Upload a file and create metadata. |
| GET | /api/files | List and filter files. |
| GET | /api/files/{id} | Read one file record. |
| DELETE | /api/files/{id} | Delete the file and metadata safely. |
| POST | /api/analyses | Analyze a selected CSV. |
| POST | /api/analyses/{id}/clean | Create a cleaned copy. |
| POST | /api/reports | Generate a report. |
| GET | /api/reports | List generated reports. |
| POST | /api/ml/train | Run the small ML workflow. |
| POST | /api/auth/login | Authenticate the personal user. |
| GET | /api/dashboard | Return dashboard summary data. |

## 8.3 Phase 2 Completion Criteria

React is the active UI and all major functions are requested through FastAPI.

FastAPI reuses Phase 1 services instead of duplicating business logic.

The deployed backend uses Azure SQL Database.

The React frontend is hosted on Azure Static Web Apps Free.

The FastAPI backend is hosted on Azure App Service F1.

Login and protected routes work for the personal testing account.

API tests and service tests pass.

The legacy Streamlit app remains available in the repository for reference.

# 9. Azure Free-First Deployment Strategy

Purpose of the free architecture: The system is for one-person learning and testing. The free design is not presented as a production architecture. It intentionally accepts sleep, quota, storage, performance, and no-SLA limitations.

## 9.1 Phase 1 Cloud Architecture

Browser The user accesses the Streamlit URL. ¦

Azure App Service F1 Runs the Streamlit application and installs Python packages from requirements.txt. ¦

SQLite + /home/data Stores a small local database and small uploaded/processed test files in persistent App Service storage. ¦

GitHub Stores source code and supports deployment.

## 9.2 Phase 2 Cloud Architecture

Azure Static Web Apps Free Hosts the React/Vite build for a personal project. ¦

Azure App Service F1 Runs FastAPI. The existing Phase 1 App Service is repurposed for the API. ¦

Azure SQL Database free offer Stores users, file metadata, analyses, reports, and logs. ¦

App Service /home/data Stores only small personal test files until the project is prepared for publication.

## 9.3 Verified Free-Tier Constraints

| Service | Relevant limitation or allowance |
| --- | --- |
| App Service F1 | Shared compute, 60 CPU minutes per day, 1 GB RAM, 1 GB storage, no production SLA. |
| Azure Static Web Apps Free | Intended for personal projects and supports static hosting and managed SSL. |
| Azure SQL Database free offer | 100,000 vCore seconds and up to 32 GB of data per database each month under the documented free offer. |
| Operational implication | Keep datasets, ML models, reports, and concurrent work small; delete unnecessary files and monitor quotas. |

## 9.4 Cost-Control Rules

Create all Azure resources inside one resource group such as rg-smart-workspace-manager.

Select F1 explicitly for App Service and Free explicitly for Static Web Apps.

Select the Azure SQL free-offer configuration and set the behavior at the free limit to stop or pause rather than continue into billable use.

Create budget alerts even when the intended cost is zero.

Do not create Azure Container Registry, Kubernetes, premium databases, or paid monitoring during the learning plan.

Delete unused resources and review Cost Analysis after each deployment exercise.

Treat all free limits as subscription- and region-dependent until confirmed in the Azure portal.

# 10. Database and Storage Roadmap

## 10.1 Database Progression

| Environment | Database | Reason |
| --- | --- | --- |
| Local Phase 1 | SQLite | Fast setup and simple debugging. |
| Azure Phase 1 | SQLite file under /home/data | Acceptable only for one-person MVP testing. |
| Local Phase 2 | SQLite through SQLAlchemy | Keeps local setup easy while the ORM matches the cloud architecture. |
| Azure Phase 2 | Azure SQL Database | Managed cloud database for users, metadata, analyses, reports, and logs. |
| Future publication | Azure SQL paid usage or another selected managed tier | Higher capacity, reliability, and operational controls. |

## 10.2 Core Entities

| Entity | Purpose |
| --- | --- |
| users | Personal login in Phase 2. |
| files | Original/stored names, type, size, path or storage key, status, timestamps, and owner. |
| analysis_jobs | File reference, status, requested options, summary, timestamps, and errors. |
| reports | Analysis/file reference, report type, path or key, status, and creation time. |
| automation_logs | Action, target, status, message, and timestamp. |
| settings | Safe configurable values. |
| ml_models | Model name, task type, feature/target description, metrics, path, and timestamp. |

## 10.3 Storage Abstraction

All file access should pass through backend/services/storage_service.py. This service hides whether files are stored in the local project, App Service /home/data, or Azure Blob Storage. The initial implementation uses local paths. A future AzureBlobStorageProvider can be added without rewriting upload, analysis, and report logic.

Local development: STORAGE_PROVIDER=local DATA_ROOT=./data Azure free testing: STORAGE_PROVIDER=local DATA_ROOT=/home/data Future publication: STORAGE_PROVIDER=azure AZURE_STORAGE_CONNECTION_STRING=...

# 11. Technology Stack and Packages

## 11.1 Phase 1 Python Packages

| Package | Purpose |
| --- | --- |
| streamlit | Phase 1 web interface. |
| pandas | Tabular data loading, cleaning, transformation, and analysis. |
| numpy | Numerical operations and array support. |
| plotly | Interactive visualizations. |
| matplotlib | Optional basic plotting and report images. |
| scikit-learn | Basic classification/regression workflow. |
| joblib | Saving and loading small ML models. |
| SQLAlchemy | ORM and database abstraction. |
| openpyxl | Excel import/export. |
| python-dotenv | Local .env configuration. |
| pytest | Testing. |
| pytest-cov | Coverage reporting. |

## 11.2 Phase 2 Python Additions

| Package | Purpose |
| --- | --- |
| fastapi | REST API framework. |
| uvicorn[standard] | Local ASGI server. |
| gunicorn | Linux process manager for Azure App Service. |
| pydantic-settings | Typed configuration. |
| python-multipart | File upload handling. |
| alembic | Schema migrations. |
| pyodbc | Azure SQL connectivity through SQLAlchemy. |
| PyJWT | JWT token creation and validation. |
| pwdlib[argon2] | Password hashing. |
| httpx | API client and API tests. |
| pytest-asyncio | Async test support. |

## 11.3 React Packages

| Package | Purpose |
| --- | --- |
| react and react-dom | Frontend runtime. |
| vite | Development server and production build. |
| react-router-dom | Client-side routing. |
| axios | API calls. |
| react-plotly.js or another chart wrapper | Frontend charts. |
| vitest and React Testing Library | Optional frontend tests. |

## 11.4 Environment Decision

Use venv: Create the environment with py -3.12 -m venv smart-workspace. Conda is unnecessary. Docker is deliberately excluded from the required work plan and may be added after the non-containerized Azure deployment works.

# 12. Security, Testing, and Quality Plan

## 12.1 Security Basics

Validate extensions, MIME information where possible, file sizes, and generated file names.

Never trust a user-provided path; create server-controlled storage paths.

Keep .env, database credentials, JWT secrets, and connection strings out of Git.

Hash passwords; never store plain-text passwords.

Restrict CORS to the deployed frontend URL in Phase 2.

Use parameterized ORM queries and schema validation.

Limit uploaded file size and reject unsupported formats.

Do not expose internal filesystem paths in API responses.

## 12.2 Test Levels

| Test level | Scope |
| --- | --- |
| Unit tests | Validators, safe naming, category detection, cleaning functions, summary calculations, and report helpers. |
| Database integration | CRUD, relationships, transaction behavior, and migration checks. |
| Service integration | Upload + metadata + organization; analysis + report generation. |
| API tests | Success, validation failure, not found, unauthorized, and server error behavior. |
| Manual UI tests | Navigation, forms, upload states, chart rendering, and downloads. |
| Cloud smoke tests | Health endpoint, one upload, one analysis, one report, and one login after deployment. |

## 12.3 Quality Rules

Use clear names, type hints, docstrings for public functions, and small focused modules.

Use logging instead of scattered print statements.

Commit after meaningful milestones and tag Phase 1 and Phase 2 releases.

Keep requirements explicit and update README run/deploy commands.

Preserve sample data separately from user-uploaded test data.

Perform a final clean setup test from a fresh venv.

# 13. Python Concepts and Technologies Covered

| Area | Coverage |
| --- | --- |
| Core syntax | Variables, types, strings, numbers, booleans, None, conditions, loops, functions, imports, and modules. |
| Collections | Lists, dictionaries, tuples, sets, comprehensions, sorting, filtering, and iteration. |
| Functions | Parameters, defaults, keyword arguments, return values, scope, lambdas where appropriate, and callbacks. |
| OOP | Classes, objects, constructors, instance methods, composition, inheritance only where justified, and dataclasses. |
| Errors | Built-in exceptions, custom exceptions, try/except/finally, validation, and error propagation. |
| Files | pathlib, reading/writing, binary files, CSV, JSON, Excel, safe renaming, moving, and deletion. |
| Advanced Python | Type hints, decorators through routes, context managers, generators/streaming where useful, and async/await in FastAPI. |
| Automation | Batch organization, logs, cleanup rules, scripts, and scheduled concepts. |
| Data science | DataFrames, missing values, duplicates, summaries, transformations, charts, and simple preprocessing. |
| Machine learning | Feature/target selection, train/test split, fitting, prediction, metrics, persistence, and limitations. |
| Databases | CRUD, models, sessions, relationships, transactions, migrations, and database URLs. |
| Web development | Streamlit state, REST, HTTP methods, status codes, JSON, validation, CORS, auth, and frontend integration. |
| Testing | Fixtures, assertions, mocking where needed, API tests, coverage, and regression prevention. |
| Cloud | Azure deployment, startup commands, environment variables, quotas, managed database, and static hosting. |

# 14. Limitations and Topics Outside Scope

| Area | Reason |
| --- | --- |
| Desktop GUI | Tkinter, PyQt, and Kivy require a separate project. |
| Mobile development | Professional mobile development is outside the selected stack. |
| Game development | Pygame and real-time game loops are not represented. |
| Deep learning | PyTorch/TensorFlow and large neural models require a separate focused project. |
| Big data | Spark, Kafka, Airflow, and distributed processing exceed the project scope. |
| Advanced cloud | Kubernetes, Terraform, service mesh, and multi-region architecture are not needed. |
| Heavy background processing | Celery/Redis can be introduced later but are not suitable for the free-first timeline. |
| Enterprise security | The project covers essential app security, not penetration testing or compliance. |
| Advanced React | React is learned enough to operate this frontend, not as a complete frontend-specialist curriculum. |
| Python internals | CPython implementation, C extensions, the GIL in depth, and memory internals remain separate topics. |

# 15. Deliverables and Completion Criteria

| ID | Deliverable |
| --- | --- |
| D1 | Git repository with stable combined structure. |
| D2 | Working Streamlit Phase 1 application. |
| D3 | Reusable backend service and database layers. |
| D4 | File management, analysis, reporting, and basic ML features. |
| D5 | pytest suite and test report. |
| D6 | Azure App Service F1 Phase 1 deployment. |
| D7 | FastAPI backend and documented endpoints. |
| D8 | React/Vite frontend. |
| D9 | Azure SQL database and migrations. |
| D10 | Static Web Apps Free frontend and App Service F1 API deployment. |
| D11 | README, project document, folder document, work plan, API notes, screenshots, and known limitations. |

# 16. Risks, Constraints, and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Scope too large | Features may not finish in 21 days. | Use strict MVP criteria; treat PDF, advanced ML, jobs, and Docker as optional. |
| Logic mixed into UI | Phase 2 becomes a rewrite. | Require all important operations to live in backend/services/. |
| Free App Service quota | App stops after quota exhaustion. | Use small datasets, avoid repeated training, and repurpose rather than duplicate F1 apps. |
| Cloud storage limit | Uploads fill the 1 GB quota. | Set file-size limits, clean test files, and move to Blob Storage only before publication. |
| Azure SQL configuration | Unexpected billing or connectivity. | Select the free offer, stop at free limits, test the connection early, and monitor cost. |
| React learning overhead | Phase 2 exceeds seven days. | Use a simple component library/layout and implement only existing Phase 1 features. |
| Authentication complexity | Delays final integration. | Implement one personal user and basic protected routes; defer roles and password reset. |
| Package/version conflict | Environment becomes unstable. | Use Python 3.12, venv, pinned dependencies after setup, and a clean install test. |

# 17. Future Publication Upgrade Path

| Area | Free testing state | Publication upgrade |
| --- | --- | --- |
| Compute | App Service F1 | Paid Basic/Standard App Service plan with Always On and higher resources. |
| Frontend | Static Web Apps Free | Keep Free if sufficient or move to Standard for production requirements. |
| Database | Azure SQL free allowance | Paid capacity, backups, monitoring, and performance tuning. |
| File storage | App Service /home/data | Azure Blob Storage with private containers and lifecycle rules. |
| Secrets | App settings | Azure Key Vault and managed identity. |
| Monitoring | Basic logs | Application Insights, alerts, dashboards, and retention. |
| Jobs | Synchronous processing | Azure Functions or a worker/queue system for long jobs. |
| Deployment | Direct/GitHub deployment | Controlled CI/CD, staging, release approvals, and optional Docker. |

# 18. References

Official sources checked for the revised cloud decisions:

1. Azure App Service for Linux pricing and F1 limits: https://azure.microsoft.com/en-us/pricing/details/app-service/linux/

2. Azure SQL Database free offer: https://learn.microsoft.com/en-us/azure/azure-sql/database/free-offer?view=azuresql

3. Azure SQL Database free-offer FAQ: https://learn.microsoft.com/en-us/azure/azure-sql/database/free-offer-faq?view=azuresql

4. Azure Static Web Apps hosting plans: https://learn.microsoft.com/en-us/azure/static-web-apps/plans

5. Deploy Python web apps to Azure App Service: https://learn.microsoft.com/en-us/azure/app-service/quickstart-python

6. Configure Python apps on Azure App Service: https://learn.microsoft.com/en-us/azure/app-service/configure-language-python

7. Streamlit documentation: https://docs.streamlit.io/

8. FastAPI documentation: https://fastapi.tiangolo.com/

9. SQLAlchemy documentation: https://docs.sqlalchemy.org/

10. pandas documentation: https://pandas.pydata.org/docs/

11. scikit-learn documentation: https://scikit-learn.org/stable/

12. pytest documentation: https://docs.pytest.org/